Online Aircraft Maintenance Training Platform Proposal for

the Philippine Air Force (PAF)

Prepared for:  The Philippine Air Force (PAF)

Prepared by:

Elmer Epistola, CEO, Acadev Technologies, Inc.

May 27, 2025

Online Aircraft Maintenance Training Platform

Proposal for the Philippine Air Force

### 1. EXECUTIVE SUMMARY

Acadev Technologies, Inc. is pleased to propose the design and development of an online aircraft maintenance training platform specifically tailored to meet the evolving operational and instructional needs of the Philippine Air Force (PAF). This cloud-based platform is envisioned as a secure, interactive learning ecosystem that modernizes technical training delivery through engaging modular lessons, real-time assessments, and intelligent quiz generation - all accessible anytime, anywhere through a secure web interface.

By leveraging online infrastructure, the system enables flexible, scalable, and centralized training across geographically dispersed units and personnel. It eliminates traditional barriers to access, allowing airmen to undergo competency-based learning and skills reinforcement at their own pace, while training officers and administrators gain actionable insights into progress, readiness, and performance metrics.

Designed in alignment with ICT standards, the platform supports multi-device access, secure user authentication, encrypted data handling, and responsive content delivery. It also integrates simulations, multimedia lessons, and performance analytics to simulate real-world maintenance tasks and elevate learner engagement.

This online solution directly supports the PAF’s broader goal of building a technically proficient, digitally enabled force, capable of sustaining airworthiness, operational efficiency, and mission readiness - anytime and anywhere.

### 2. PROJECT OBJECTIVES

### 2.1. To digitize and streamline aircraft maintenance training through an accessible online platform

### The project aims to modernize the Philippine Air Force’s maintenance training by replacing traditional, paper-based methods with a fully digital, cloud-based solution. This shift will ensure consistent training delivery across all units, improve accessibility for personnel regardless of location, and significantly enhance the efficiency of the learning process.

### 2.2. To deliver interactive and modular e-learning content accessible from any device

The platform will feature structured, modular training resources such as interactive e-books, instructional videos, and scenario-based exercises. These self-paced modules are designed to boost learner engagement, support flexible schedules, and reinforce the retention of complex technical concepts.

### 2.3. To evaluate trainee performance through real-time assessments and analytics

A built-in assessment engine will enable trainers to monitor individual and group progress using quizzes, performance dashboards, and detailed analytics. This feature supports continuous learning improvement, allows for timely feedback, and empowers instructors with actionable data to guide instruction and measure readiness across training cohorts.

### 2.4. To maintain security and performance through a robust, cloud-enabled infrastructure

The platform will operate on a secure, cloud-based architecture designed to meet the Philippine Air Force’s high standards for cybersecurity and system reliability. All data in transit will be encrypted, and user access will be protected through authentication protocols and role-based permissions. This setup ensures optimal performance, secure content delivery, and reliable access to training materials - even across multiple remote locations - while maintaining full control over user activity and system health.

### 3. SCOPE OF WORK

### 3.1. System Features

- User Management
The platform will include dedicated roles for Admins, Instructors, and Trainees, each with customized permissions and access controls to ensure secure and efficient user interaction.

- Training Modules
Aircraft maintenance lessons will be delivered in a multimedia format, including structured text, high-resolution images, instructional videos, and downloadable references. Content will be accessible anytime via a secure online portal.

- Quiz Generator
A dynamic quiz engine will allow automated generation of assessments using multiple question types (e.g., multiple choice, true/false, matching), enhancing knowledge validation and engagement.

- Progress Tracking
The system will include built-in learner analytics such as scorecards, completion badges, and progress dashboards. Instructors will be able to view performance trends across individuals and cohorts.

- Cloud-Based Deployment
The platform will be hosted on a secure cloud environment, ensuring 24/7 availability, centralized updates, and accessibility across geographically distributed units via any web browser.

- Data Backup & Redundancy
Automated daily backups will be implemented along with redundant storage mechanisms to preserve data integrity and ensure system recoverability in the event of outages or failures.

- Responsive Design
The user interface will be optimized for both desktop and tablet devices, enabling seamless learning experiences across various screen sizes and environments.

### 3.2. Security Standards

- User Authentication and Role-Based Access Control
The platform will enforce secure access through strong password policies, session management, and clearly defined role-based permissions. These controls ensure that only authorized personnel can access specific system functions and sensitive content.

- Cloud Firewall Protection and Patch Management
A dedicated cloud firewall will defend the system against unauthorized access and network-based threats. Regular security patches and updates will be applied to maintain system integrity and reduce exposure to known vulnerabilities.

- Encryption of Data in Transit
All data transmitted between users and the server will be protected using Transport Layer Security (TLS), preventing interception or tampering during communication. This aligns with both local ICT regulations and international cybersecurity best practices.

4. TECHNICAL REQUIREMENTS

#### 4.1 Hardware and Hosting

- Cloud Server on Linode
A dedicated Linode virtual private server (VPS) running Ubuntu

- Network Infrastructure
The network infrastructure will be initially managed by our technical team for a period of three months to ensure stability, security, and optimal performance. After this transition period, full management responsibilities will be formally handed over to the Philippine Air Force ICT team.

- Client Devices
Workstations, tablets, or laptops for trainee access will be provided by PAF and must support modern web browsers compatible with HTML5.

#### 4.2 Software Stack

- Web Application
Custom-built, responsive online training platform developed using:

  - HTML5 and CSS for front-end user interfaces

  - PHP 8.x backend with MySQL

- Server Operating System
Ubuntu 22.04 LTS configured with required security hardening and optimized for web application hosting.

- Security and Backup
Regular automated backups with logging and monitoring tools installed for system health and performance tracking.

- SSL/TLS Certificates
To secure data transmission over the internet, SSL/TLS certificates will be implemented.

### 5. PROJECT MILESTONES AND BILLING

Total Project Cost: PHP 625,000.00

The project will be delivered in six structured phases. Each phase includes clearly defined deliverables, timelines, and billing components:

| Phase | Deliverable | Timeframe | Amount (PHP) |
| --- | --- | --- | --- |
| 1. Inception | Project planning, scope confirmation, stakeholder alignment, and requirements analysis | 2 weeks | PHP 250,000.00 |
| 2. System Design | UI/UX design mockups, database schema, and network security plan for online deployment | 2 weeks | – |
| 3. System Development | Core web application build including LMS backend, user roles, and assessment engine | 8 weeks | PHP 125,000.00 |
| 4. Content Development | Upload and integration of training materials: text, videos, images, and quizzes | 10 weeks | PHP 125,000.00 |

| 5. Testing & QA | System testing, content verification, user access simulation, and server stress testing | 2 weeks | PHP 125,000.00 |
| --- | --- | --- | --- |
| 6. Deployment & Training | Final deployment to live VPS server, administrator training, and complete documentation turnover | 2 weeks |  |

Total Duration: 26 weeks (6.5 months)

#### Notes:

- Invoices will be issued upon formal approval of each milestone, and payment will be due within two weeks from invoice date.

- The Philippine Air Force will provide all learning materials (text, images, videos, and animations) to be used on the platform.

- Additional fees may apply if Acadev is required to produce custom media content such as animations or training videos.

### 6. MAINTENANCE & SUPPORT

To ensure the stability and effectiveness of this PAF aircraft maintenance training platform after deployment, the following support policy will be in place:

#### 6.1 Warranty Support (3 Months After Deployment)

For a period of three months following deployment, the development team will provide free warranty support to ensure system stability and assist with user adaptation. All support will be provided remotely, appropriate for an online platform:

- Remote Technical Assistance
Support will be delivered via Zoom, email, or chat for user guidance, troubleshooting, and basic usage support.

- Minor Bug Fixes and Performance Adjustments
Identified issues will be resolved through secure updates deployed directly to the Linode-based production server, in coordination with PAF’s ICT team.

- System Diagnostics Support
Guided remote diagnostics will be provided, allowing the PAF ICT team to follow clear instructions to identify and resolve system-related concerns.

- Fallback Recovery Option
If a critical issue cannot be resolved through regular support channels, the system may be temporarily mirrored to a developer-controlled environment for advanced diagnostics and repair. Once resolved, updated components will be redeployed to the live server.

#### 6.2 Post-Warranty Support (Upon Request)

After the 3-month warranty period, support services may be requested on an as-needed basis, subject to separate billing:

- Optional Technical Support and Updates
Additional technical assistance, content updates, or feature enhancements will be quoted based on request.

- Remote Troubleshooting and Maintenance
Continued remote support and diagnostics can be arranged, with corresponding service fees depending on the task complexity.

### 7. CONCLUSION

This project represents a forward-looking investment in enhancing the Philippine Air Force's technical training capabilities through a secure, cloud-based platform. By transitioning to an online solution hosted on a reliable infrastructure, the system delivers training content with greater accessibility, scalability, and efficiency - ensuring continuous learning regardless of physical location.

This modern approach not only improves operational readiness but also equips the PAF with a future-ready educational infrastructure that can evolve alongside emerging technologies and training requirements.

Our team is committed to delivering a robust, high-quality system that complies with global standards while being specifically tailored to the Philippine Air Force’s unique operational and security requirements. The platform is designed to be sustainable, secure, and adaptable - positioning PAF to meet its training objectives well into the future.